## Slide 1
TRACK A - ONE-PAGE RECAP
Six Stages, One Reversal
What we built since Meeting 11, what broke along the way, and the result we caught ourselves before building more on top of it.
Since 2026-08-19 · 49 commits · ~12 days to Sept 13

## Slide 2
THE SHAPE OF TWO WEEKS
S0
rebaseline
S1
null, explained
S2
bug caught
S3
2 bugs fixed
S4
reversal
S5
not yet run
3
real bugs found and fixed in the committed tree
8.9x
hit-rate jump from one hash-mixing fix
+25% -> -4%
our own eviction result, reversed on the fixed hash
0
Luna numbers for S5 so far - built, not measured
We did not walk a straight line to a finished cache. Four structured multi-agent reviews ran across these two weeks and every one of them caught something real before we built further on top of it - that loop matters as much as any single number here.
1-PAGE RECAP
02 / 06

## Slide 3
THE STAGES, ONE LINE EACH
Stage | Built | Result
S0 | Rebaselined on v2.17.1 (your call) | Anchor: 0.576s, sample_targeted/32T
S1 | Extended Kraken2's 1-slot cache to remember | No benefit on the DBs that matter
S2 | Built the 4-way cache | Audit found a wiring bug; real cause = capacity (0.14-0.40% hit)
- | Eviction policy test | +25.2% relative hit-rate gain -> reason S4 exists
S3 | Fixed a crash + a slowdown, real sizing formula | All 3 bugs fixed; benchmark = clean, explained null
S4 | Found the hashing was broken (225x load skew) | Fixed: 8.9x hit-rate win - but reverses S2's eviction result to -3.9%
S5 | Ported a collaborator's prefetch patch | Built + merged - not yet run on Luna, zero numbers
1-PAGE RECAP
03 / 06

## Slide 4
WHAT THIS MEANS
→ Every 'no benefit' result has a diagnosed, evidenced cause - not a shrug.
→ The eviction win that justified S4's design turned out to be a hash bug wearing a disguise. We found this ourselves, before it went further.
→ The single biggest untested lever right now is S5 (prefetch-batching) - 2-3 Luna days from a real number.
→ Track B: zero commits, by your explicit sequencing call, not neglect.
1-PAGE RECAP
04 / 06

## Slide 5
TRACK B STATUS
0 COMMITS - BY DESIGN
→ B2 (bitmask) doesn't need B1 (double hashing) first - confirmed at source level.
→ B1 is a real function to write, plus a full DB rebuild - not a flag flip, as we'd previously believed.
→ ESKAPE panel is structurally capped at 4 of 6 species - two were never sourced, separate from files later lost.
1-PAGE RECAP
05 / 06

## Slide 6
DECISIONS NEEDED FROM YOU
01
PACE
How much more Track A time before we shift fully to Track B? (~12 days left to Sept 13.)
02
SCOPE
Is double hashing required, or stretch? You named 3 items at Meeting 11; it wasn't one.
03
ESKAPE
Report as a 4-organism result, or chase the other 2 first?
04
PREFETCH SPIKE
Spend 2-3 Luna days getting S5.0 a real number?
1-PAGE RECAP
06 / 06