## Slide 1
TRACK A - BRIEFING FOR SIR
Six Stages, One Reversal
Two weeks since Meeting 11. Six build stages, three real bugs found and fixed, one of our own results reversed by better evidence, and one lever we haven't measured yet.
Since 2026-08-19 · 49 commits · ~12 days to Sept 13

## Slide 2
WHERE WE LEFT OFF
Meeting 11 set the scope
FULL BRIEFING
02 / 17
At Meeting 11 (2026-08-19) you locked scope to three pieces on top of base Kraken2, aimed at a paper submission around 13 September 2026: the LLC-adaptive cache, the bitmask cell, and cell-width reduction. We split that into Track A (the cache) and Track B (bitmask + double hashing), and you asked us to finish Track A completely before starting Track B.
NO MEETING 12 RECORD FOUND
We can't find a record of the 2026-08-26 meeting this was supposed to report back at. If it happened, tell us and we'll reconcile the notes. If it didn't, this is the first time all of this is reaching you at once.

## Slide 3
THE SHAPE OF TWO WEEKS
Six build stages
S0
rebaseline
S1
null, explained
S2
bug caught
S3
2 bugs fixed
S4
reversal
S5
not yet run
The honest one-line version: we did not walk in a straight line to a finished cache.
We found real bugs at almost every stage, one of our own headline results turned out to be an artifact and we caught it before building more on top of it, and the strongest lever left standing hasn't been measured yet.
FULL BRIEFING
03 / 17

## Slide 4
HEADLINE NUMBERS
3
real bugs found and fixed in the committed tree
8.9x
hit-rate jump from one hash-mixing fix
+25% -> -4%
our own eviction result, reversed on the fixed hash
0
Luna numbers for S5 so far - built, not measured
FULL BRIEFING
04 / 17

## Slide 5
S0
Rebaselining before writing any cache code
FULL BRIEFING
05 / 17
Our old numbers were measured on Kraken2 v2.1.3. You'd already told us to build on current upstream instead - v2.17.1 - so we re-cloned and re-measured before anything else could be compared against a stale baseline.
v2.1.3 (old) | v2.17.1 (new anchor, 32T)
4.405s | 0.576s
Not a speedup - a different, correct baseline. 32-64T stays the sweet spot; 96T is measurably worse everywhere.

## Slide 6
S1
Kraken2 already had a 1-slot cache
NULL, EXPLAINED
FULL BRIEFING
06 / 17
Stock Kraken2 skips a lookup only when a minimizer matches the one immediately before it. We promoted that memory to thread_local so it persists across every read a thread processes, not just the last one.
Database | Result
standard_8gb / pluspf_103gb (the ones that matter) | flat - no measurable benefit
sample_targeted | +5-13%, unexplained
A useful failure: real evidence a 1-slot cache has a hard ceiling once a database has millions of distinct minimizers - the reason S2 exists.

## Slide 7
S2
The 4-way cache, and the audit that found a wiring bug
BUG CAUGHT BY REVIEW
FULL BRIEFING
07 / 17
Built to spec: 4,096 sets x 4 ways, ~256KB/thread. First read: no benefit. We ran an independent 5-agent/3-round verification audit from a fresh session before trusting that.
It found the cache wired inside an existing filter (not standing in front of every lookup), zero internal instrumentation, and no correctness check ever run.
Check | Outcome
Un-nesting the cache | changed nothing - capacity is the real limit
Real hit rate | 0.14-0.40%, flat by thread count
Classification output vs. baseline | byte-identical
Eviction test (protect proven entries) | +25.2% relative hit-rate gain

## Slide 8
S3
Fixing the crash, sizing the cache for real
2 BUGS FIXED
FULL BRIEFING
08 / 17
A second 5-agent debate corrected an assumption first: Luna's real per-socket cache is 105MB, not the 210MB (two-socket sum) we'd been implicitly using.
Fix | Effect
Heap pointer, not a static thread-local array | crash gone, 16-96T
Live sizing formula off real 105MB/socket | 262,144 sets @T=1 -> 4,096 @T=96
Zero-valued sentinels + lazy allocation | ~2x wall-clock, ~3x cache-miss win, on top

## Slide 9
S3.4
Full benchmark: a real, explained null result
FULL BRIEFING
09 / 17
Original (pre-S3.0) | S3.0 alone | + S3.3
22x slower, 85% LLC-miss | eliminated the vast majority | ~2x / ~3x more, on top
An honest correction to our own framing: S3.0 was the dominant fix; S3.3 is a smaller, real, additional win on top - not an independently-stacking second 22x.
Full 3-database x 6-thread-count benchmark: no measurable wall-clock difference anywhere (CV mostly under 1%). The sizing formula stays conservative at realistic thread counts (32-96T) - it never reaches the sizes where S3.0/S3.3's bugs lived. Necessary correctness work, not a performance lever, and now we know exactly why. S3 is complete.

## Slide 10
S4
A real hashing bug, an 8.9x fix
REVERSAL
FULL BRIEFING
10 / 17
A diagnostic found the cache's set-selection logic used a raw bit-mask with zero mixing - one set absorbed 225x the average load. One line, reusing Kraken2's own hash function, fixed it.
 | Old hash (raw mask) | Fixed hash (MurmurHash3)
Hit rate, 4,096 sets | 0.4035% | 3.5758% (8.9x)
Ported into the real tree, byte-identical correctness, crash-free at 16T/32T/96T. Still no wall-clock win - the extra hits are still under 3.2% of the lookup stream, under the noise floor.

## Slide 11
S4
The reversal
CAUGHT BEFORE MORE WORK
FULL BRIEFING
11 / 17
 | Old hash | Fixed hash
Round-robin | 0.4035% | 3.5758%
Pinned ("protect on first hit") | +25.2% relative | -3.9% relative
The earlier win was the eviction rule rescuing a broken hash, not a real property of eviction. We caught it before sinking more time into a saturating-counter design built on that basis.
→ 7-agent pivot debate, if eviction continues: pseudo-LRU and admission control are the two genuinely new candidates worth trying.
→ Real, unresolved disagreement on how fast to close Track A (1-2 days / ~3 days / no forced pivot) - a call for you, not more research.

## Slide 12
S5
Prefetch-batching - ported, not yet measured
ZERO LUNA NUMBERS
FULL BRIEFING
12 / 17
A collaborator (Chirag Suthar) independently built software prefetching on Get() itself. We adapted his patch onto our tree - a real merge, not a flag-flip, since his version would have silently undone S1's fix if applied blindly.
Deliberately not citing his numbers as ours: his own machine, database, and codebase all differ from Luna's in ways that compound. The patch and a full sweep script are committed. Zero numbers exist yet - the top item for the next Luna session.

## Slide 13
THE RIGOR BEHIND IT
Four structured reviews, each caught something real
FULL BRIEFING
13 / 17
Review | Format | What it caught
S1/S2 verification audit | 5 agents, 3 rounds | The S2 nesting bug, missing checks/instrumentation
S3/S4 design debate | 5 agents, 3 rounds | 210MB->105MB/socket correction; flagged hash-mixing pre-req
Two-thesis strategy debate | 5 agents, 3 rounds | B2 doesn't need B1; ESKAPE ceiling is structural
Track A pivot debate | 7 agents + coordinator | S4.1 basis reversal; prefetch recommendation

## Slide 14
TRACK B
Where it actually stands
0 COMMITS - BY DESIGN
FULL BRIEFING
14 / 17
→ B2 (bitmask) doesn't need B1 (double hashing) first - confirmed at source level. B2 was also your literal Meeting 11 ask.
→ B1 is real work, not a flag flip - second_hash() is a stub hardcoded to return 1, plus testing needs a full DB rebuild.
→ ESKAPE panel capped at 4 of 6 species, structurally - two were never sourced.

## Slide 15
WHAT'S NEXT
Running now, and immediately after
FULL BRIEFING
15 / 17
1
Run the S5.0 prefetch sweep on Luna - built, not yet measured
2
The Q2 capacity re-sweep (fixed hash, raised clamp) - half a day to a day
3
Commit the pivot debate record (done)
4
Fix the stale kraken2_opt_v1.patch line in CLAUDE.md:151
5
B2.1 (bitmask math) can start in parallel - zero Luna dependency

## Slide 16
DECISIONS NEEDED
What we're asking you to decide, sir
FULL BRIEFING
16 / 17
01
PACE
How much more Track A time before we shift fully to Track B, ~12 days left?
02
SCOPE
Is double hashing required, or a stretch goal?
03
ESKAPE
4-organism result, or spend time sourcing the other 2?
04
PREFETCH SPIKE
Spend 2-3 Luna days getting S5.0 a real number?

## Slide 17
TRACK A - BRIEFING FOR SIR
Thank you
Full data appendix: track_a_appendix_2026-09-02 · One-page recap: track_a_1pager_2026-09-02
FULL BRIEFING
17 / 17